**Sprint 1 Report**

Next Beer, Team: Next Beer, Date 10/19/16

**Actions to stop doing:**

* Stop taking on large task commitments
* Break up stories in to finer grain tasks.

**Actions to start doing:**

* Set better deadlines for completed work and progress
* Create calendar for scrum meetings
* Check Slack more often for updates
* Check in with other team members more often
* Incorporate more engineering processes into our workflow

**Actions to keep doing:**

* Communicating on slack
* Maintaining team google drive
* Having good standup meetings
* Having good team communication and delegation of tasks

**Work completed/not completed:**

    Work completed:

* (4) Set up and devise database
* (3) Link input page into Database/Backend
* (3) Determine defining characteristics of what differentiates beers
* (1) Create landing page for website
* User Story 3: As a user, I'd like to have a website to log into to manage my account (Story Point: 5)
* (1) Connect with DB
* (2) Create user login functionality
* (4) Begin to populate database with selected beer information
* (4) Create layouts for beer information on mobile app
* (2) Implement a basic beer data input page on website for these characteristics
* (3) Create landing page for mobile app
* (2) Create a user flow diagram to figure out what we need for our app and website

    Work not completed:

* (2) Think of good questions to ask user to create relevant user taste profile (mobile)
* (5) Create and add static content for app
* (2) Create user login functionality (mobile)
* (4) Create account creation page and link with DB (mobile)
* (3) Using a wireframing tool, create the blueprints of the app and website
* (3) Create questionnaire for mobile app- maybe use google form plugin? (mobile)

**Work completion rate:**

    User stories completed: 13

    Total number of estimated ideal hours completed: 42

    Total number of days during the prior sprint: 16

    User stories/day: 0.3

    Ideal work hours/day: 3