**Sprint 3 Plan**

Next Beer

Team: Next Beer

Release date 10/20/16

First issue

**Goals:**

**Sprint 3:**

User Story 17: As a user, I'd like a good looking mobile app to use

(Story Point: 13)

* Task 1 Clean up the styling for the app

User Story 18: As a user I’d like a good looking and functional website to use to manage my account

(Story Point: 8)

* Task 1 extend homepage nav bar to rest of site (2 hours)
* Task 2 style user account (3 hours)
* Task 3 style individual beer profiles (2 hour)
* Task4  style beer data visualization charts (2 hour)

User Story 19: As a user, I'd like to be able to scan a QR code to let the app know what beers are available for me to drink

(Story Point: 8)

* Added to backlog

User Story 20: As a user, I’d like to be able to have beers that I like affect my flavor profile.

(Story Point: 5)

* Task 1 create a rating option for beers on website and mobile app (2 hours)
* Task 2 link user rating to appropriate changes in user taste profile (1 hour)
* Task 3 save record of user preferences. (1 hour)

User Story 21: As a user, I’d like to be able to save the beers I have tried and liked and disliked.

(Story Point: 8)

* Task 1 Create database table that saves record of users liked and disliked beers beers (2 hours)
* Task 2 link user rating views with database (1 hour)

User Story 22: As a user, I'd like to be have visualizations of beer profiles of beers I liked in the past

(Story Point: 5)

* Task 1: create query to grab all liked beers(1 hr)
* Task 2: create page to list all liked beers and view taste profiles individually overlaid on user taste profile(2 hrs)
* Task 3: Style this liked beer page (2 hrs)

**Initial Task Assignment:**

Website: Justin Unverricht

Mobile App: Justin Unverricht, Jason Ou

Backend/Database: Ethan Seither, Elijah Taylor-Kuni

**Team Roles:**

Justin Unverricht (Product Owner)

Elijah Taylor-Kuni (Developer)

Ethan Seither (Developer)

Jason Ou (Scrum Master)

**Scrum Times:**

Tuesdays 12pm: Remote meeting

Wednesdays 4pm: In person meeting

Thursdays 12 pm: Remote meeting:

TA meeting time Wednesday 4 pm, in person