**Sprint 3 Report**

Next Beer, Team: Next Beer, Date 11/22/16

**Actions to stop doing:**

* Stop taking on large task commitments
* Break up stories in to finer grain tasks.

**Actions to start doing:**

* Set better deadlines for completed work and progress
* Check Slack more often for updates
* Isolate outside distractions more
* Keep better track of the scrum board

**Actions to keep doing:**

* Communicating on slack
* Maintain trello board and continue updating user stories
* Having good standup meetings
* Having good team communication and delegation of tasks

**Work completed/not completed:**

    Work completed:

* User Story 17: As a user, I'd like a good looking mobile app to use (Story Point: 13)
* User Story 18: As a user I’d like a good looking and functional website to use to manage my account (Story Point: 8)
* User Story 20: As a user, I’d like to be able to have beers that I like affect my flavor profile. (Story Point: 5)
* User Story 21: As a user, I’d like to be able to save the beers I have tried and liked and disliked. (Story Point: 8)
* User Story 22: As a user, I'd like to be have visualizations of beer profiles of beers I liked in the past (Story Point: 5)
* User Story 7: As a user to have a fine tuned way for me to enter my beer preferences in the mobile app (Story Point: 8)
* User Story 13: As a user I’d like to have a larger list of beer available for me to view on the mobile app and website (Story Point: 8)
* User Story 14: As an administrator, I'd like to have at least 50 beers in the database (Story Points: 5)
* User Story 15: As a user, I'd like to receive a better beer prediction when using the mobile app. (Story Points: 8)
* User Story 4: As a user, I'd like to be able to tell the app my beer preferences (Story Point: 8)
* User Story 5: As a user, I'd like to have a list of beers shown to me that I might be able to drink (Story Point: 13)
* User Story 6: As an administrator, I would like an easy way to input beer data from the website (Story Point: 13)

    Work not completed:

* User Story 16: As a user I’d like to be able to use a QR scanner in the app. (Story Point: 8)
* User Story 7: As a designer, I would like mockups for the app and website(Story Point: 5)
* User Story 19: As a user, I'd like to be able to scan a QR code to let the app know what beers are available for me to drink (Story Point: 8)

**Work completion rate:**

    User stories completed: 10

    Total number of estimated ideal hours completed: 50

    Total number of days during sprint: 16

Ideal work hours/day: 3