**Sprint 2 Report**

Next Beer, Team: Next Beer, Date 11/2/16

**Actions to stop doing:**

* Stop taking on large task commitments
* Break up stories in to finer grain tasks.

**Actions to start doing:**

* Set better deadlines for completed work and progress
* Create calendar for scrum meeting
* Check Slack more often for updates
* Check in with other team members more often
* Incorporate more engineering processes into our workflow

**Actions to keep doing:**

* Communicating on slack
* Maintain trello board and continue updating user stories
* Maintaining team google drive
* Having good standup meetings
* Having good team communication and delegation of tasks

**Work completed/not completed:**

    Work completed:

* Set up database and filled with beers
* Link input page into Database/Backend
* Determine defining characteristics of what differentiates beers
* Create landing page for website
* User Story 3: As a user, I'd like to have a website to log into to manage my account (Story Point: 5)
* Connect with DB
* Create user login functionality
* Begin to populate database with selected beer information
* Create layouts for beer information on mobile app
* Implement a basic beer data input page on website for these characteristics
* Create landing page for mobile app
* Create a user flow diagram to figure out what we need for our app and website
* Created questionnaire for mobile app
* Create a table that allow user to input selected preferences and store in database
* Created Web Page template to visualize beers on website
* Link database and real data via API endpoint

    Work not completed:

* Create and add static content for app
* Show beer preferences visualized on the mobile app
* Create account creation page and link with DB (mobile)
* Using a wireframing tool, create the blueprints of the app and website
* Create questionnaire for mobile app- maybe use google form plugin? (mobile)
* Receive beer prediction while using the mobile app
* Use QR scanner in the app
* Start styling both the website and mobile app

**Work completion rate:**

    User stories completed: 10

    Total number of estimated ideal hours completed: 50

    Total number of days during sprint: 16

Ideal work hours/day: 3