**Sprint 1 Plan**

Next Beer

Team: Next Beer

Release date 12/7/16

First issue

**Goals:** To lay a ground foundation for a website, mobile app and database/algorithm for Next Beer

**Task:**

User Story 1: As a user I’d like a mobile app that I can log into and make an account

(Story Point: 13)

* Task 1 : Create landing page for mobile app (3 hours)
* Task 2: Create user login functionality (2 hours)
* Task 3: Create account creation page and link with DB (4 hours)

User Story 2: As a user I'd like to be able to view some general information about beer on the mobile app

(Story Point: 8)

* Task 1: Create layouts for beer information on mobile app ( 4 hours)
* Task 2: Create and add static content for app (5 hours)

User Story 3: As a user, I'd like to have a website to log into to manage my account

(Story Point: 5)

* Task 1: Create landing page for website (1 hour)
* Task 2: Create user login functionality (2 hours)
* Task 3: Connect with DB (1 hour)

User Story 4: As a user, I'd like to be able to tell the app my beer preferences

(Story Point: 8)

* Task 1: Think of good questions to ask user to create relevant user taste profile ( 2 hours)
* Task 2: Create questionnaire for mobile app- maybe use google form plugin? (3 hours)

User Story 5: As a user, I'd like to have a list of beers shown to me that I might be able to drink

(Story Point: 13)

* Task 1: set up and devise database (4 hours)
* Task2: begin to populate database with selected beer information (4 hours)

User Story 6: As an administrator, I would like an easy way to input beer data from the website

(Story Point: 13)

* Task

User Story 7: As a designer, I would like mockups for the app and website

(Story Point: 5)

**Initial Task Assignment:**

Website: Justin Unverricht

Mobile App: Justin Unverricht, Jason Ou

Backend/Database: Ethan Seither , Elijah Taylor-Kuni

Backend Team

**Team Roles:**

Justin Unverricht (Product Owner)

Ethan Seither (Initial Scrum Leader)

Jason Ou (Developer)

Elijah Taylor-Kuni (Developer)

**Scrum Times:**

Tuesdays 12pm : Remote meeting

Wednesdays 3pm : In person meeting

Thrusdays 12 pm : Remote meeting:

TA meeting time TBA